WEEKLY REPORT - GROUP 11

Sprint 4 - Week 1

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Prepared the backend environment | 09/08/2026 | Đặng Nhật Minh | 100% |
| 2 | Revised Use-Case Specifications, | 09/08/2026 | Nguyễn Hoài Đức | 100% |
| 3 | Set up and connected Supabase as the primary database. | 09/08/2026 | Lê Thanh Hải | 100% |

- Issues and impacts

Impacts

- Established a solid database foundation: Setting up and connecting Supabase successfully provides a robust, real-time cloud database. This allows all team members to easily access the database and streamlines the upcoming API development process.

- Ready for core implementation: Preparing the backend project structure and revising the Use-Case Specifications ensure that the team has a clear direction and a ready environment to start coding the core use cases next week without delays.

- Issues:

- Issues 1: Learning curve with Supabase:

- Issue: The team had to spend extra time reading the documentation and getting familiar with Supabase's authentication and database rules, as it is a relatively new technology for us.

- Resolution / Impact: This slightly delayed the initial setup process, but we successfully connected the database and are now confident in using it for the rest of the project.

- Ambiguities in initial Use-Cases:

- Issue: While revising the Use-Case Specifications, we discovered some ambiguities and missing edge cases in the initial drafts.

- Resolution / Impact: The team held a quick meeting to clarify these points. Fixing them now prevents major logical bugs during the upcoming backend and frontend implementation phases.

3 Things that could be improved:

- Better time estimation for new technologies: We need to allocate extra buffer time in our schedule for researching and learning new tools (like Supabase).

- Clearer API contracts before coding: As we move into the main development phase, frontend and backend members should define and agree on strict API request/response structures before writing any code.

- Stricter peer-review for project documents: To prevent ambiguities in requirements, we should implement a quick peer-review process for our documents (like Use-Case Specifications and SAD) before finalizing them, reducing the time spent on multiple revisions

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Develop and implement backend for 2 core use cases. | 12/08/2026 | Đặng Nhật Minh |
| 2 | Revise Use-Case Specifications following TA’s feedbacks, and wrote the test plan and test cases. | 10/08/2026 | Nguyễn Hoài Đức |
| 3 | Research and update SAD. | 10/08/2026 | Bùi Thế Anh |
| 4 | Finalize the chosen UI design prototypes. Revise Use-Case Specifications following TA’s feedback. Implement frontend and backend APIs. Write and execute functional tests for 2 core use cases. Write weekly reports. | 13/08/2026 | Lê Thanh Hải |