Wandora

# <Iteration/ Master> Test Plan

# Version 1.0

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 11/08/2026 | 1.0 | Initial draft | Nguyễn Hoài Đức |

# Table of Contents

1.	Introduction	4

2.	Target Test Items	4

3.	Environmental Needs	5

3.1	Hardware Requirements	5

3.2	Software in the Test Environment	5

3.3	Productivity and Support Tools	5

4.	Responsibilities, Staffing, and Training Needs	6

4.1	People and Roles	6

<Iteration/ Master> Test Plan

# Introduction

- Objectives: Define the test plan for the Wandora web application to perform Validation testing (ensuring the system meets user requirements) and Defect testing (detecting errors/deviations from specifications).

- Main Content: The document covers the testing scope, target test items, environmental needs, staffing, and the test case design process based on use cases.

- Target Audience: Software developers, Independent testing team, and Stakeholders.

- Key Features: Covers testing of Functionality, Performance, Security, Usability, and Compatibility.

# Target Test Items

Functional Testing:

- Trip Creation and Preference Input.

- AI Itinerary Generator.

- AI Itinerary Adjustment.

- Manual Places and External Links.

- Group Collaboration.

- Role and Permission Management.

- AI Packing Suggestions.

- Shared Luggage Planning.

- Manual Place Note Input.

- Place Ratings and Reviews.

- Share/Export Trip Plan.

- User Login and Authentication.

- Review and save AI Itinerary.

- Post-Scheduling Feature Access.

- Group Member Interaction (Voting and Comments).

- Duplicate/Similar Trip Detection

- Trip History

Non-Functional Testing:

- Performance: AI response must be within a few seconds.

- Usability: Simple, intuitive interface for students and young travelers.

- Security: Verify the RBAC mechanism (Owner, Editor, Viewer) and token encryption for invite links.

- Compatibility: Test stability on popular browsers (Chrome, Edge, Safari) and responsive display compatibility on both PC and Smartphone.

# Environmental Needs

## Hardware Requirements

- Personal Computer (PC/Laptop): Configuration sufficient to run modern browsers and supporting test tools, used for complex itinerary management tasks.

- Mobile Devices (Smartphone): Necessary to test responsive design and usability when users are on the go.

- Internet Connection: Same network as the server-running device, stable to interact with GenAI system APIs (OpenAI/Gemini) and synchronize real-time data between members.

## Software in the Test Environment

The following base software elements are required in the test environment for this Test Plan.

| Software Name | Purpose | Version | Type and Other Notes |
| --- | --- | --- | --- |
| Google Chrome, Safari, Edge | Primary testing browsers. | Web version | Internet Browser |
| Windows | Environment for running Web Client, Server. | 10/11 | Operating System |
| Android | Test interface on smartphones. | 14+ | Operating System |
| Gmail | Test collaborative invite link sending feature. | Web version | eMail Client software |

## Productivity and Support Tools

The following tools will be employed to support the test process for this Test Plan.

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version |
| --- | --- | --- | --- |
| Defect Tracking | MS Excel 2010 | MS | 2010 |
| API Testing | Postman | Postman Inc. | 11.x |

# Responsibilities, Staffing, and Training Needs

## People and Roles

This table shows the staffing assumptions for the test effort.

| Human Resources |  |  |
| --- | --- | --- |
| Role | Minimum Resources Recommended (number of full-time roles allocated) | Specific Responsibilities or Comments |
| Test Manager | 1 | Provides management oversight. Responsibilities include: - planning and logistics - agree mission - identify motivators - acquire appropriate resources - present management reporting - advocate the interests of test - evaluate effectiveness of test effort |
| Tester | 2 | Implements and executes the tests. Responsibilities include: - implement tests and test suites - execute test suites - log results - analyze and recover from test failures - document incidents |
| Test System Administrator | 1 | Ensures test environment and assets are managed and maintained. Responsibilities include: - administer test management system - install and support access to, and recovery of, test environment configurations and test labs |