WEEKLY REPORT - GROUP 11

Sprint 5 - Week 1

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Backend Implementation: Implemented backend APIs and business logic for assigned use cases, including authentication, trip/workspace lifecycle, itinerary-related operations, and collaboration features. | 21/08/2026 | Đặng Nhật Minh | 100% |
| 2 | Frontend UI + Backend Implementation: Continued implementing the frontend structure and user interfaces for the main Wandora use cases and integrated available backend APIs. | 21/08/2026 | Lê Thanh Hải | 100% |
| 3 | Frontend–Backend Integration Review: Reviewed backend API contracts during frontend integration and identified payload/validation inconsistencies for later correction. | 21/08/2026 | Lê Thanh Hải | 100% |

- Issues and impacts

Issue: Several inconsistencies were found between the frontend input format and backend API validation during the first integration phase, especially for date and request payload fields.

Impact: Some frontend actions could not communicate correctly with backend endpoints and occasionally returned validation errors, requiring additional review before continuing feature integration.

Action Taken: The frontend-backend request formats were reviewed, backend validation behavior was checked, and affected frontend payloads were adjusted to match the API contracts.

Responsible: Đặng Nhật Minh & Lê Thanh Hải

Action Date: August 19–21, 2026

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Continue backend implementation for remaining use cases | 28/08/2026 | Đặng Nhật Minh |
| 2 | Continue frontend implementation and backend integration | 28/08/2026 | Lê Thanh Hải |
| 3 | Develop initial Selenium automated test scripts for selected core use cases | 28/08/2026 | Nguyễn Hoài Đức |