WEEKLY REPORT - GROUP 11

Sprint 5 - Week 2

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Backend Implementation: Continued implementation of backend APIs and business logic for the remaining use cases. | 28/08/2026 | Đặng Nhật Minh | 100% |
| 2 | Frontend Development: Continued implementing frontend screens, interactions, validation, and use-case flows. | 28/08/2026 | Lê Thanh Hải | 100% |
| 3 | Backend Review & Integration: Reviewed existing backend implementation, fixed integration issues, and adjusted API behavior to match frontend requirements. | 28/08/2026 | Lê Thanh Hải | 100% |
| 4 | Test Automation Development: Developed initial Selenium end-to-end automated test scripts for selected application flows. | 28/08/2026 | Nguyễn Hoài Đức & Lê Thanh Hải | 100% |

- Issues and impacts

Issue: Initial Selenium automated test scripts were unstable on flows involving asynchronous UI updates and AI itinerary generation. Additional frontend-backend integration issues were also discovered while completing the remaining use cases.

Impact: Some automated scenarios produced inconsistent results or timeout failures, while several integrated features required additional fixes before final testing could begin.

Action Taken: Integration issues were reviewed and corrected, while the Selenium scripts were prepared for further refinement and execution during the final week.

Responsible: Lê Thanh Hải & Nguyễn Hoài Đức

Action Date: August 26–28, 2026

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Finalize frontend implementation and frontend–backend integration | 01/09/2026 | Lê Thanh Hải |
| 2 | Review and fix remaining backend integration issues | 01/09/2026 | Lê Thanh Hải |
| 3 | Review and refine Selenium automated test scripts | 02/09/2026 | Lê Thanh Hải |
| 4 | Execute automated tests and prepare Automation Test Report | 01/09/2026 | Lê Thanh Hải |
| 5 | Review Test Plan, Use Cases, and update Test Cases | 01/09/2026 | Lê Thanh Hải |
| 6 | Execute manual testing and prepare final Test Report | 01/09/2026 | Lê Thanh Hải |
| 7 | Finalize project integration and documentation | 01/09/2026 | Lê Thanh Hải |
| 8 | Package final deliverables into PA5-Group11.zip and publish code to GitHub repository. | 03/09/2026 | Lê Thanh Hải |