WEEKLY REPORT - GROUP 11

Sprint 3 - Week 1

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Revised the use-case model and all 11 core use-case specifications. | 21/07/2026 | Đặng Nhật Minh | 100% |
| 2 | Drafted the Software Architecture and Classes diagram. | 20/07/2026 | Nguyễn Hoài Đức | 100% |
| 3 | Setup the initial project structure and development environment. | 20/07/2026 | Lê Thanh Hải | 100% |

2. Issues and impacts

- N/A

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Prepare UI design coverage for the main Wandora workflows | 25/07/2026 | Lê Thanh Hải |
| 2 | Design Database | 25/07/2026 | Bùi Thế Anh |
| 3 | Review and polish software architecture and diagram | 26/07/2026 | Group 11 |