WEEKLY REPORT - GROUP 11

Sprint 3 - Week 2

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Created UI design for the main workflows. | 25/07/2026 | Lê Thanh Hải | 100% |
| 2 | Designed the database. | 25/07/2026 | Bùi Thế Anh | 100% |
| 3 | Reviewed formatting and consistency across PA3 documents and prepared the weekly reports. | 26/07/2026 | Lê Thanh Hải | 100% |
| 4 | Reviewed and polished software architecture and diagram before submission. | 26/07/2026 | Group 11 | 100% |

2. Issues and impacts

- N/A

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Set up the implementation skeleton based on the N-tier architecture and connect the frontend with initial backend APIs. | 02/08/2026 | Lê Thanh Hải |
| 2 | Build the initial database schema and implement RBAC/invite-token service foundations. | 02/08/2026 | Lê Thanh Hải, Đặng Nhật Minh |
| 3 | Review database design following the feedback (if any) | 02/08/2026 | Bùi Thế Anh, Nguyễn Hoài Đức |