# WEEKLY REPORT - GROUP 11

Sprint 1

Wandora

AI-assisted Group Trip Planning and Management Application

# Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

# 1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Draft vision document | 02/07/2026 | Nguyễn Hoài Đức | 100% |
| 2 | Draft project plan | 02/07/2026 | Đặng Nhật Minh | 100% |
| 3 | Create UI prototype | 03/07/2026 | Lê Thanh Hải | 100% |

# 2. Issues and impacts

- The project was too large for implementation as a native mobile app. Resolved by changing direction towards developing a web app. (Responsible: Nguyễn Hoài Đức, Action date: 02/07/2026)

# 3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Revise project plan and vision document | 10/07/2026 | Nguyễn Hoài Đức |
| 2 | Create use-case model | 11/07/2026 | Lê Thanh Hải |
| 3 | Create use-case specification | 11/07/2026 | Bùi Thế Anh |