# WEEKLY REPORT - GROUP 11

Sprint 1 - Week 2

Wandora

AI-assisted Group Trip Planning and Management Application

# Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

# 1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Revise project plan and vision document | 10/07/2026 | Nguyễn Hoài Đức | 100% |
| 2 | Create use-case model | 10/07/2026 | Lê Thanh Hải | 100% |
| 3 | Create use-case specification | 11/07/2026 | Bùi Thế Anh | 100% |

# 2. Issues and impacts

- N/A

# 3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Write test plan | 21/07/2026 | Bùi Thế Anh |
| 2 | Write test cases | 22/07/2026 | Đặng Nhật Minh |
| 3 | Implement first working software build | 24/07/2026 | Lê Thanh Hải |