WEEKLY REPORT - GROUP 11

Sprint 4 - Week 2

Wandora

AI-assisted Group Trip Planning and Management Application

Team Members

| No. | Member Name | Student ID |
| --- | --- | --- |
| 1 | Lê Thanh Hải | 23127360 |
| 2 | Bùi Thế Anh | 23127021 |
| 3 | Đặng Nhật Minh | 24127077 |
| 4 | Nguyễn Hoài Đức | 24127344 |

1. Achievements since last week

| No. | Description | Due Date | Responsible | Completion |
| --- | --- | --- | --- | --- |
| 1 | Developed and integrated RESTful APIs using FastAPI for 2 core use cases. Wrote weekly reports. | 12/08/2026 | Đặng Nhật Minh | 100% |
| 2 | Revised Use-Case Specifications, and wrote the test plan and test cases. | 10/08/2026 | Nguyễn Hoài Đức | 100% |
| 3 | Updated SAD Sections 1–4, and drew the UML Deployment Diagram (Section 5) | 10/08/2026 | Bùi Thế Anh | 100% |
| 4 | Finalized the chosen UI design prototypes based on PA3 options and wrote the UI Design document. Revised Use-Case Specifications. Implemented the frontend and backend for UC01, UC02, UC12, and the landing page. Wrote and executed functional tests for 2 core use cases (UC01 and UC02). Wrote weekly reports. | 14/08/2026 | Lê Thanh Hải | 100% |

2. Issues and impacts

2.1 Issues and Impacts:

Issue 1: Sprint lifecycle lock and overdue tracking in Jira

- Description: The project planning sprint had exceeded its initial scheduled end date, which locked standard backlog drag-and-drop modifications and caused newly created child sub-tasks to default to the Backlog status rather than the active board "To Do" column.

- Impact: Delayed team members from seeing newly decomposed PA4 development tickets on the active Kanban/Scrum board view.

- Action Taken: Adjusted board column status mappings (mapping 'To Do' workflow states directly to active sprint swimlanes) and extended the Sprint end dates to realign with the final submission milestone (Responsible: Đặng Nhật Minh, Action Date: Aug 13th, 2026).

Issue 2: UML Use-Case syntax boundary and actor-action traceability mismatches

- Description: Following TA feedback regarding post-scheduling access and duplicate detection logic, the extended use-case diagram contained boundary overflow with <<include>> lines rendering outside the system boundary rectangle, alongside potential semantic discrepancies between generalized Logged-in User roles and specific collaborative sub-actors (Trip Owner, Editor, Viewer).

- Impact: Risk of point deduction regarding UML syntax standards and traceability inconsistency between the Use-Case Diagram and the Use-Case Specification text document (v1.4).

- Action Taken: Re-aligned the system boundary layout, unified the 17 use-case specifications with explicit Revision History logs, and maintained full consistency across the architecture baseline (Responsible: Đặng Nhật Minh & Nguyễn Hoài Đức, Lê Thanh Hải, Action Date: Aug 14th, 2026).

Issue 3: Asynchronous AI integration and latency mitigation

- Description: Potential network latency during live calls to the GenAI itinerary generation service.

- Impact: Could result in request timeouts or delayed responses during the live demonstration of the two core use cases.

- Action Taken: Implemented an asynchronous client (httpx) integrated with a deterministic structured fallback routine in the FastAPI backend to ensure 100% test case pass rates and reliable demo execution (Responsible: Đặng Nhật Minh, Lê Thanh Hải Action Date: Aug 12th, 2026).

2.2 Team Retrospective (Sprint 4 Review):

3 Things that went well:

- Core Backend Delivery: Successfully developed, tested, and verified RESTful API endpoints for the 2 core use cases (Trip Creation & Itinerary Generation/Adjustment) with 100% automated test pass rate.

- Responsive Architecture Revision: Quickly addressed all critical TA feedback by formalizing 17 complete use-case specifications, adding clear Revision History, and clearly separating Trip vs. Itinerary entities.

- Effective Task Breakdown: Successfully structured sprint requirements into manageable Jira stories and sub-tasks, ensuring smooth collaboration across all 4 team members.

3 Things that could be improved:

- Frontend-Backend Integration Speed: UI component connection with FastAPI backend endpoints should be initiated earlier in the sprint to catch API payload mismatches sooner.

- Data Deduplication Automation: Implement explicit backend and database-level unique constraint validation for places and template trips to reduce manual data cleaning.

- Sprint Planning Punctuality: Ensure sprint dates and Jira board are configured and updated proactively before reaching submission milestones.

3. Next week’s goals

| No. | Description | Due Date | Responsible |
| --- | --- | --- | --- |
| 1 | Extend Backend APIs to support additional PA3/PA5 collaboration and luggage features | 21/08/2026 | Đặng Nhật Minh |
| 2 | Finalize complete system requirements trace and align UI flow with Backend API endpoints. | 21/08/2026 | Nguyễn Hoài Đức |
| 3 | Perform End-to-End System Testing. | 21/08/2026 | Bùi Thế Anh |
| 4 | Extend Backend APIs with Frontend. | 21/08/2026 | Lê Thanh Hải |